QA PLANNING DOCUMENT

1. STLC Phase Mapping

| STLC Phase | QA Activities | Entry Criteria | Exit Criteria | QA Deliverables |
| --- | --- | --- | --- | --- |
| 1. Requirement Analysis | Review task related requirements such as creating, editing, deleting, assigning and updating tasks. Identify functional, usability and validation requirements. Identify unclear or missing requirements and discuss them with the team. | Requirements/user stories are available and accessible to QA. | Requirements are reviewed, ambiguities are clarified, and testable acceptance criteria are available. | Requirement review notes |
| 2. Test Planning | Define testing scope, testing approach, resources, tools, schedule and responsibilities. Identify testing types required for the application. Review test plan and test plan sign off | Requirements and acceptance criteria are understood. | Test scope, approach, resources and schedule are defined and the test plan is approved. | Test Plan Document |
| 3. Test Case Development | Create test scenarios and test cases for features .Prepare required test data. Review test cases against requirements. Create Traceability Matrix and test case sign off. | Test plan is completed and requirements are sufficiently finalized. | Test cases are reviewed and ready for execution. | Test Scenario, Test Cases, Test Data, Traceability Matrix Document |
| 4. Test Environment Setup | Verify the test application build, database, browser/device setup, user accounts and required test data. Perform a basic smoke check to confirm the application is accessible. | Test build and required environment are available. | Environment is ready for testing | Environment readiness confirmation |
| 5. Test Execution | Execute test cases, record Pass/Fail results, perform exploratory testing, and identify unexpected behavior. Retest fixes and perform regression testing on affected areas when required. | Environment and test cases are ready. System build is ready to execute test case or is stable. | Planned test execution is completed, results are recorded, and identified defects have been reported. | Test execution results |
| 6. Defect Reporting & Tracking | Report defects; assign severity/priority; track status; retest fixed defects. | A defect is identified during testing. | Defects are resolved, accepted, deferred, or documented for the next sprint. | Defect Reports; Defect Status |
| 7. Test Closure | Review testing results; summarize defects; document lessons learned and closure information. | Testing activities are completed. | Test objectives and results are documented and closure is agreed. | Test Summary Report |

2. Risk and Mitigation

| Risk | Impact | Mitigation |
| --- | --- | --- |
| Changing requirements during the sprint | Test cases may become outdated and additional testing may be required. | Review requirement changes with the Scrum team and update affected test cases. |
| Unstable or unavailable test environment | Testing may be delayed or results may be unreliable. | Verify the environment and build before test execution and report environment issues. We can do this using smoke /sanity test. |
| Limited testing time | Important scenarios may be missed before the sprint ends. | Prioritize testing based on risk and business importance and start test preparation early. |

3. QA Activities in an Agile Sprint